CLINICAL VISION COPILOT

Unified Roadmap — 6 Agents, Ek Dashboard, Solo Build

Prepared for: Zeeshan Ahmad  |  Version 2.0 — merged with MedGenius AI  |  July 2026

# 1. Kya Naya Hai Is Version Mein

Ye roadmap pichli 2 cheezon ko ek jagah la raha hai:

- Clinical Vision Copilot ka scoped, solo, zero-budget plan (radiology + risk + RAG + orchestration)

- MedGenius AI ke 3 already-built functions (drug interaction, differential diagnosis, prescription writer) — inhe naye se banane ki zaroorat nahi, sirf port/refactor karna hai

Result: 3 naye modules + 3 already-existing modules = 6 total agents, ek hi unified product mein, 14 weeks mein (kyunki 3 modules already ban chuke hain, sirf integrate honge).

Disclaimer wahi rahega: ye decision-support / educational tool hai, patient ka final diagnosis nahi. Ye har module (especially prescription writer aur differential diagnosis) ke liye UI mein clearly likha hoga.

# 2. Product — 6 Modules

| Module | Source | Kya karta hai | Key functions |
| --- | --- | --- | --- |
| 1. Radiology Agent | New build | X-ray/CT image le kar disease detect karta hai | Classification, Grad-CAM heatmap, confidence score, DICOM support |
| 2. Risk Score Agent | New build | Clinical/tabular data se patient ka risk nikalta hai | XGBoost prediction, SHAP explainability, risk category |
| 3. Drug Interaction Agent | Port from MedGenius | Prescribed dawaon ke beech conflict check karta hai | Interaction severity check, alternate suggestion, Pakistani drug database context |
| 4. Differential Diagnosis Agent | Port from MedGenius | Symptoms/findings se possible diagnoses rank karta hai | Ranked diagnosis list with probability, reasoning trail |
| 5. Prescription Writer Agent | Port from MedGenius | Structured prescription draft banata hai | Dosage suggestion, follow-up plan, referral note |
| 6. Knowledge/RAG Agent | New build | Medical literature/guidelines se cited answers deta hai | ChromaDB retrieval, PubMed/WHO guideline search, citations |

# 3. Unified Flow — Sab Kaise Jurta Hai

Ek case is tarah process hota hai:

- Step 1 — User case data enter karta hai: X-ray image + patient vitals + symptoms + current medications

- Step 2 — Orchestrator (LangGraph) parallel mein 6 agents ko call karta hai — har agent apna specialized kaam karta hai

- Step 3 — Radiology + Risk Score agents apne findings dete hain

- Step 4 — Differential Diagnosis agent un findings ko symptoms ke sath combine kar ke ranked diagnosis list banata hai

- Step 5 — Drug Interaction agent current medications check karta hai

- Step 6 — Prescription Writer agent sab findings ke base par draft prescription banata hai

- Step 7 — Knowledge/RAG agent har claim ke sath relevant guideline citation attach karta hai

- Step 8 — Orchestrator sab combine karke ek single 'Case Overview' page banata hai (jaisa dashboard mockup mein dikhaya tha) — sab kuch ek hi jagah

# 4. Tech Stack (100% Free)

- Image models: EfficientNet-B0 / ResNet50, Grad-CAM

- Tabular ML: XGBoost, SHAP

- LLM reasoning (drug interaction, differential dx, prescription): Groq API — llama-3.3-70b-versatile (jo already MedGenius mein use ho raha hai)

- RAG: ChromaDB + PubMed/WHO guideline corpus

- Orchestration: LangGraph

- Backend: FastAPI

- Frontend: React + Tailwind — sidebar dashboard layout

- Deployment: Hugging Face Spaces (models/backend) + Vercel (frontend)

- Compute: Google Colab / Kaggle free GPU tier

# 5. Phase-by-Phase Roadmap (14 Weeks)

| Phase | Weeks | Module | Kaam |
| --- | --- | --- | --- |
| 1 | 1-3 | Radiology Agent | EfficientNet/ResNet classifier + Grad-CAM. FastAPI endpoint. LIDC-IDRI / ChestX-ray14 dataset. |
| 2 | 4-5 | Risk Score Agent | XGBoost model + SHAP. Public clinical risk dataset (Kaggle). |
| 3 | 6 | Drug Interaction Agent | MedGenius se existing logic port karo, LangGraph-compatible agent bana kar wrap karo. |
| 4 | 7 | Differential Diagnosis Agent | MedGenius se existing Groq-based reasoning port karo, structured output format standardize karo. |
| 5 | 8 | Prescription Writer Agent | MedGenius se existing prescription generator port karo. |
| 6 | 9-10 | Knowledge/RAG Agent | ChromaDB setup, PubMed abstracts + WHO guidelines index, citation-based retrieval. |
| 7 | 11-12 | Orchestration Layer | LangGraph se sab 6 agents ko jodo. Conflict resolution, combined structured output. |
| 8 | 13-14 | Unified Dashboard + Deploy | React sidebar dashboard (case overview, sab modules ek jagah). FastAPI backend. Deploy: HF Spaces + Vercel. |

Phases 3-5 fast honge kyunki MedGenius ka core logic already exist karta hai — sirf LangGraph-compatible agent format mein wrap karna hai. Ye time bachata hai jo naye modules (Radiology, Risk, RAG) mein invest ho sakta hai.

# 6. Deliverables Har Phase Ke Baad

- Phase 1-2 ke baad: 2 standalone repos + demo videos

- Phase 3-5 ke baad: MedGenius ke 3 functions ab reusable agents ke tor par ready — modular aur kisi bhi future project mein use ho sakte hain

- Phase 6-7 ke baad: Poora 6-agent orchestrated system kaam kar raha ho ga — ye sabse bada portfolio highlight hai

- Phase 8 ke baad: Live deployed unified dashboard — ek link, sab modules andar

# 7. Monetization — Realistic Path

- Freelance/consulting: 6-agent orchestration architecture ko kisi bhi domain (legal, finance, e-commerce) mein customize kar ke clients ko bechna

- Non-diagnostic SaaS-lite: documentation/report-drafting assistant, education/case-simulator tool

- Open-source + grants: GitHub par publish karo, Hugging Face/fast.ai community grants apply karo

Pehle 3 mahine ka target: freelance clients. Ye sabse fast cash-flow hai aur regulatory risk zero hai.

# 8. Budget

- Weeks 1-13: $0 (free tiers, existing MedGenius code)

- Week 14 (launch): $0-12 (optional domain)

- Total: under $15

# 9. Kya Skip Karna Hai

- FDA 510(k), CE marking, IRB submissions

- Hospital pilot partnerships, real patient data

- Federated learning, multi-hospital infrastructure

- Team hiring — jab tak revenue na aaye

# Bottom Line

Ye final unified roadmap hai: MedGenius ke 3 proven functions + 3 naye modules = 6-agent system, ek dashboard, 14 weeks, under $15, solo-achievable. Ye ab sirf ek 'idea' nahi — ye ek concrete build plan hai jisme aadha kaam (MedGenius) already ho chuka hai.